|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Assignee Name | Email | Task | Duration (hours) | Dependency | Due Date | Notes |
| Marcus Aqui | maqui1@student.gsu.edu | Edit and upload video | ~1 hr | Project must be completed and video shot before editing can take place | 4/15 |  |
| Jay Patel | jpatel118@student.gsu.edu | Parallel programming | ~2 hr |  | 4/13 |  |
| Bonnie Atelsek | batelsek1@student.gsu.edu | Update Github, maintain task table, answer parallel programming questions | ~1.5 hr |  | 4/13 |  |
| Jacqes Agbenu | jagbenu1@student.gsu.edu | Answer parallel programming questions | ~1 hr |  | 4/15 |  |
| Zach Benator  **(Coordinator**) | zbenator1@student.gsu.edu | Write report | ~3 hr | Parallel programming and video must be complete before the report can be completed | 4/15 |  |